# DETAILED PROJECT REPORT

# Bio-Bitumen Plant — mundra

Prepared for: rahul

Company: naxes

Total Investment: Rs 10.00 Crore

Plant Capacity: 25 MT/Day

Location: mundra

Prepared by: PPS Anantams

Consultant: Prince Pratap Shah | +91 7795242424

Date: 05 April 2026

CONFIDENTIAL — For rahul use only

# 1. EXECUTIVE SUMMARY

This Detailed Project Report presents a 25 MT/Day Bio-Modified Bitumen manufacturing plant using agricultural biomass pyrolysis technology. The project requires a total investment of Rs 10.00 Crore with a debt:equity ratio of 50:50.

| Parameter | Value |
| --- | --- |
| Plant Capacity | 25 MT/Day |
| Total Investment | Rs 10.00 Crore |
| Bank Loan | Rs 5.00 Crore |
| Promoter Equity | Rs 5.00 Crore |
| Annual Revenue (Yr5) | Rs 1026 Lakhs |
| ROI | 20.6% |
| IRR | 26.1% |
| DSCR (Year 3) | 2.14x |
| Break-Even | 54 months |
| Monthly EMI | Rs 9.37 Lakhs |
| Staff Requirement | 26 persons |
| Power Requirement | 110 kW |

# 2. MARKET ANALYSIS

India is the third-largest road network in the world with over 6.4 million km. The Government of India has allocated Rs 2.7 lakh crore for highway development in FY 2025-26. Bitumen demand is projected to grow at 8-10% CAGR driven by Bharatmala, PMGSY, and state highway projects.

Bio-Modified Bitumen offers a sustainable alternative at Rs 35,000/MT compared to conventional VG30 at Rs 48,000-52,000/MT, providing a significant cost advantage while meeting NHAI green mandate requirements.

# 3. TECHNICAL DETAILS

## 3.1 Process Flow

Biomass Collection → Size Reduction (Shredder) → Drying (<15% moisture) → Pyrolysis (400-600°C, oxygen-free) → Bio-Oil (40%) + Biochar (30%) + Syngas (25%) → Bio-Oil blended with bitumen → Bio-Modified Bitumen → Quality Testing → Dispatch

## 3.2 Plant Specifications

| Specification | Value |
| --- | --- |
| Capacity | 25 MT/Day biomass input |
| Bio-Oil Output | 10000 Litres/day |
| Biochar Output | 7500 Kg/day |
| Power Requirement | 110 kW |
| Water Requirement | 25 KLD |
| Land Requirement | 13,000 sq ft (0.30 acres) |
| Manpower | 26 persons |
| Working Days | 300/year |

# 4. INVESTMENT BREAKDOWN

| Component | Amount |
| --- | --- |
| Civil & Building | Rs 80.0 Lac |
| Machinery & Equipment | Rs 550.0 Lac |
| GST on Machinery (18%) | Rs 99.0 Lac |
| Working Capital | Rs 46.5 Lac |
| Interest During Construction | Rs 31.5 Lac |
| Pre-operative Expenses | Rs 30.0 Lac |
| Contingency | Rs 25.0 Lac |
| Security Deposit | Rs 7.0 Lac |
| TOTAL | Rs 1000.0 Lac (Rs 10.00 Crore) |

# 5. FINANCIAL PROJECTIONS (7 YEARS)

| Year | Revenue (Lac) | EBITDA (Lac) | PAT (Lac) | DSCR |
| --- | --- | --- | --- | --- |
| 1 | 483 | 184 | 11 | 0.99x |
| 2 | 664 | 271 | 76 | 1.56x |
| 3 | 845 | 358 | 141 | 2.14x |
| 4 | 966 | 416 | 184 | 2.53x |
| 5 | 1026 | 444 | 206 | 2.72x |
| 6 | 1087 | 473 | 227 | 2.91x |
| 7 | 1087 | 473 | 227 | 2.91x |

Profit per MT: Rs 19,250

Monthly Profit (Yr5): Rs 17.1 Lakhs

# 6. COST STRUCTURE (Per MT Output)

| Cost Item | Rs/MT |
| --- | --- |
| Raw Material (Biomass) | 8,000 |
| Power & Fuel | 4,500 |
| Labour | 3,000 |
| Chemicals & Consumables | 1,500 |
| Packaging & Handling | 500 |
| Transport (Outbound) | 2,000 |
| QC & Testing | 500 |
| Miscellaneous | 1,000 |
| TOTAL VARIABLE COST | 21,000 |
| Selling Price | 35,000 |
| PROFIT PER MT | 19,250 |

# 7. RISK ANALYSIS

| Risk | Mitigation |
| --- | --- |
| Raw material price increase | Long-term FPO contracts, multi-crop sourcing |
| Bitumen price volatility | Forward contracts, diversified product mix |
| Technology risk | Proven pyrolysis tech, CSIR-CRRI validated |
| Demand risk | Govt mandate for green materials, NHAI preference |
| Regulatory risk | All licenses identified, compliance calendar maintained |
| Monsoon seasonality | 3-month raw material buffer storage |

# 8. LICENSES & COMPLIANCE

All required licenses identified with typical timelines:

| License | Authority | Timeline |
| --- | --- | --- |
| GST Registration | Central GST | 7 days |
| Factory License | State Inspector | 30 days |
| Consent to Establish (CTE) | State PCB | 60 days |
| Fire NOC | Fire Department | 30 days |
| PESO License | PESO Nagpur | 90 days |
| Udyam (MSME) | MSME Ministry | 1 day |
| EPF/ESI Registration | EPFO/ESIC | 7 days |
| Electricity HT Connection | State DISCOM | 60 days |

# 9. BILL OF QUANTITIES (BOQ)

Equipment and material requirements for 25 MT/Day plant:

| Equipment | Specification | Qty | Rate | Amount |
| --- | --- | --- | --- | --- |
| Pyrolysis Reactor | 25 TPD Continuous | 2 Nos | Rs 87.5 Lac | Rs 175.0 Lac |
| Biomass Shredder | 5-10 TPH Hammer Mill | 1 Nos | Rs 10.0 Lac | Rs 10.0 Lac |
| Rotary Dryer | 38 kg/hr | 1 Nos | Rs 22.5 Lac | Rs 22.5 Lac |
| Bio-Oil Condenser | Shell & Tube Type | 1 Nos | Rs 6.2 Lac | Rs 6.2 Lac |
| Bitumen Heating Tank | 50 MT capacity | 2 Nos | Rs 10.0 Lac | Rs 20.0 Lac |
| High Shear Mixer | Bio-oil + VG30 blending | 1 Nos | Rs 15.0 Lac | Rs 15.0 Lac |
| Colloid Mill | Fine dispersion unit | 1 Nos | Rs 7.5 Lac | Rs 7.5 Lac |
| Storage Tanks (Bitumen) | 75 MT heated | 2 Nos | Rs 12.5 Lac | Rs 25.0 Lac |
| Bio-Oil Storage Tank | 50 KL | 2 Nos | Rs 6.2 Lac | Rs 12.4 Lac |
| DG Set | 125 kVA | 1 Nos | Rs 10.0 Lac | Rs 10.0 Lac |
| Electrical Panel + HT | Complete distribution | 1 Lot | Rs 18.8 Lac | Rs 18.8 Lac |
| Weighbridge | 60 MT Electronic | 1 Nos | Rs 6.0 Lac | Rs 6.0 Lac |
| Lab Equipment | Complete QC Lab | 1 Lot | Rs 18.8 Lac | Rs 18.8 Lac |
| Fire Safety System | Hydrants + Extinguishers | 1 Lot | Rs 10.0 Lac | Rs 10.0 Lac |
| Pollution Control | Bag filter + Scrubber + Stack | 1 Lot | Rs 15.0 Lac | Rs 15.0 Lac |
| Pipe Rack & Piping | MS + SS piping complete | 1 Lot | Rs 12.5 Lac | Rs 12.5 Lac |
| Civil & Building | 3750 sq ft PEB + RCC | 1 Lot | Rs 50.0 Lac | Rs 50.0 Lac |
| Road & Compound Wall | Internal roads + boundary | 1 Lot | Rs 10.0 Lac | Rs 10.0 Lac |
| TOTAL |  |  |  | Rs 444.7 Lac (Rs 4.45 Cr) |

# 10. RAW MATERIAL SOURCING PLAN

The plant requires approximately 62 MT/day of agricultural biomass. Primary source: Mixed from local farmer cooperatives within 50-100 km radius of mundra.

## 10.1 Biomass Types & Yield

| Biomass | Oil Yield % | Char Yield % | Cost Rs/MT |
| --- | --- | --- | --- |
| Rice Straw | 40% | 32% | 1,200-1,500 |
| Wheat Straw | 38% | 30% | 1,400-1,600 |
| Sugarcane Bagasse | 42% | 28% | 1,000-1,200 |
| Cotton Stalk | 35% | 33% | 1,600-2,000 |
| Groundnut Shell | 38% | 35% | 2,200-2,500 |

## 10.2 Seasonal Procurement Calendar

| Quarter | Primary Crop | Availability | Strategy |
| --- | --- | --- | --- |
| Q1 (Apr-Jun) | Wheat Straw, Sugarcane Bagasse | High | Peak procurement + pelletization |
| Q2 (Jul-Sep) | Monsoon Season | Low | Use pelletized stock from buffer storage |
| Q3 (Oct-Dec) | Rice Straw, Cotton Stalk | Very High | Maximum procurement, 90-day buffer |
| Q4 (Jan-Mar) | Mixed sources | Medium | Supplementary procurement |

90-Day Buffer Stock Required: 5625 MT

Storage Area Required: 252 sq ft

# 11. ENVIRONMENTAL IMPACT & CARBON CREDITS

The Bio-Modified Bitumen plant provides significant environmental benefits by diverting agricultural waste from open burning and reducing petroleum dependency.

| Environmental Metric | Annual Impact |
| --- | --- |
| CO2 Emissions Avoided | 2,625 tonnes/year |
| Crop Residue Diverted | 18,750 MT/year |
| Carbon Credit Revenue | Rs 26.5 Lakhs/year (at USD 12/tonne) |
| Equivalent Trees Planted | 131,250 trees equivalent |
| Equivalent Cars Removed | 571 cars/year |
| Water Saved vs Conventional | 15% less usage |
| NHAI Green Mandate Compliance | YES — 15% bio-bitumen target by 2030 |

# 12. GOVERNMENT SUBSIDIES & INCENTIVES

The project is eligible for multiple government subsidies and incentives. Located in Gujarat, the following schemes are applicable:

| Scheme | Authority | Benefit | Status |
| --- | --- | --- | --- |
| MNRE Waste-to-Wealth | Ministry of New & Renewable Energy | 25% capital subsidy | Eligible |
| Gujarat MSME Subsidy | Gujarat Industrial Policy | 20% capital subsidy | Eligible |
| CGTMSE Guarantee | CGTMSE Trust | Collateral-free loan up to Rs 5 Cr | Eligible |
| Carbon Credits | Voluntary Carbon Market | Rs 26.5 Lac/year | Applicable |
| Udyam Registration | MSME Ministry | Priority sector lending | Eligible |
| Technology Development Board | DST | Up to 50% for new technology | Applicable |

Total Estimated Subsidy: Rs 2.00 Crore (20% of investment)

Effective Investment After Subsidy: Rs 8.00 Crore

# 13. IMPLEMENTATION TIMELINE (12-18 MONTHS)

| Phase | Duration | Activities |
| --- | --- | --- |
| 1. Pre-Feasibility & DPR | 1 month | Site selection, feasibility study, DPR preparation |
| 2. Company Setup | 1 month | ROC incorporation, PAN, TAN, GST, Udyam registration |
| 3. Land & Approvals | 3 months | Land purchase/lease, building plan, zoning approval |
| 4. Environmental Clearances | 5 months | CTE from PCB, EIA, fire NOC, PESO license |
| 5. Bank Loan Sanction | 3 months | DPR submission, CMA data, bank appraisal |
| 6. Engineering & Design | 3 months | Detailed engineering, P&ID, civil design, electrical SLD |
| 7. Equipment Procurement | 4 months | Equipment ordering, vendor finalization, delivery tracking |
| 8. Civil Construction | 5 months | Foundation, structure, building, roads, bund walls |
| 9. Installation & Commissioning | 3 months | Equipment erection, piping, electrical, trial run |
| 10. Commercial Production | 6 months | CTO from PCB, ramp-up: 40% to 85% utilization |

# 14. MANPOWER PLAN

| Role | Count | Monthly CTC (Rs) |
| --- | --- | --- |
| Plant Manager | 1 | 60,000-80,000 |
| Shift Supervisor | 2 | 30,000-40,000 |
| Reactor Operators | 7 | 18,000-25,000 |
| Lab Technician | 1-2 | 20,000-30,000 |
| Electrician | 1 | 20,000-25,000 |
| Helpers/Loaders | 12 | 12,000-15,000 |
| Drivers | 2-3 | 15,000-20,000 |
| Office/Accounts | 2 | 20,000-30,000 |
| Security | 2-3 | 12,000-15,000 |
| TOTAL | 26 | Rs 67.0 Lac/year |

# 15. SENSITIVITY ANALYSIS

The following table shows project profitability under different scenarios:

| Scenario | Low Price | Base Price | High Price |
| --- | --- | --- | --- |
| Low Cost | Rs 270 Lac | Rs 404 Lac | Rs 538 Lac |
| Base Cost | Rs 163 Lac | Rs 297 Lac | Rs 431 Lac |
| High Cost | Rs 56 Lac | Rs 190 Lac | Rs 324 Lac |

Even in the worst-case scenario (high cost + low price), the project maintains positive EBITDA due to the inherent cost advantage of bio-modified bitumen vs conventional petroleum bitumen.

# 16. CONSULTANT PROFILE

PPS Anantams — Bio-Modified Bitumen — Complete Plant Setup & Consulting

Owner & Managing Director: Prince Pratap Shah

Experience: 25 Years in Bitumen Industry | 10 Plants Built | 5 Product Types

Headquarters: Vadodara, Gujarat

Contact: +91 7795242424 | princepshah@gmail.com

Key Credentials:

- BSE-Listed Founder — Omnipotent Industries (1.2L MT, 11 JVs)

- International Import Contracts — 2.4 Lakh MT/yr VG-30 (Iraq/USA)

- 10 Plants Built — 5 Product Types across 17 States

- 4,452 Industry Contacts — Contractors, Traders, Importers

- Pride of India Award — Best Fast-Growing Business 2021

# DISCLAIMER & CONFIDENTIALITY

This Detailed Project Report is prepared by PPS Anantams Corporation Pvt Ltd based on current market data, verified engineering assumptions, and standard industry practices. All financial projections are estimates and subject to market conditions, regulatory changes, and operational efficiency. The client should conduct independent due diligence before making any investment decisions.

This document is CONFIDENTIAL and prepared exclusively for rahul. Unauthorized distribution or reproduction is prohibited.

Prepared by: PPS Anantams

Prince Pratap Shah | +91 7795242424 | Vadodara, Gujarat

GST: 24AAHCV1611L2ZD | CIN: U46632GJ2019PTC110676